## Slide 1
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
BUSINESS CASE TEMPLATE
Executive investment narrative for strategic decisions
Strategic Fit
Financial Value
Risk Control
Execution Readiness
Prepared for enterprise leadership, investment committees, transformation boards, and operating executives.
Decision-ready. Evidence-based. Outcome-focused.

## Slide 2
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
INDEX
Business case structure for executive review
01
Executive context
why this case matters now
02
Strategic fit
problem, opportunity and objectives
03
Options analysis
scenarios, trade-offs and recommendation
04
Financial case
investment, benefits, NPV, ROI and sensitivity
05
Risk & execution
roadmap, resources, governance and change
06
Decision package
approval ask, conditions and next steps
[Note] The table of contents should mirror the investment committee decision path: context, case, value, risk, execution and approval.

## Slide 3
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
EXECUTIVE SUMMARY
One-slide narrative for the investment committee
INVESTMENT ASK
$4.8M
two-year funded program
NET PRESENT VALUE
$9.6M
positive value creation
PAYBACK PERIOD
22 mo
within investment policy
STRATEGIC SCORE
87/100
high enterprise fit
Recommended decision: APPROVE WITH CONDITIONS
Decision dimension | Executive finding | Management focus
Value | Material cost reduction and revenue protection | benefit ownership
Risk | Manageable with staged controls | implementation gating
Execution | Strong internal sponsorship | resource discipline
Governance | Quarterly investment review | benefit tracking
Chart: Decision Readiness
| Ready | Conditioned | Open
Decision Readiness | 72 | 20 | 8
[Note] Important: the approval recommendation should include explicit conditions, benefit owners and stage-gate controls.

## Slide 4
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
STRATEGIC FIT
Link the business case to enterprise priorities
GROWTH
expands addressable market and protects strategic accounts
EFFICIENCY
reduces rework, handoffs and manual processing
RESILIENCE
improves control, continuity and service reliability
CUSTOMER
shortens cycle time and improves experience quality
Strategic objective | Current constraint | Business case contribution | Fit
Digital scale | legacy workflow limits volume | automation platform and operating model | High
Cost leadership | manual cost per transaction | process redesign and lower unit cost | High
Customer loyalty | slow response cycle | faster fulfilment and fewer errors | Medium
Compliance | control evidence fragmented | standardized governance and reporting | High
[Note] A strong business case explicitly shows which enterprise objective will move, by how much, and by when.

## Slide 5
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
PROBLEM STATEMENT AND CURRENT STATE
Define the business pain in measurable terms
Fragmented process
7 handoffs, no single owner
Cost leakage
$2.1M annual avoidable cost
Slow cycle time
median fulfilment 11.5 days
Risk exposure
manual controls and audit gaps
Chart: Baseline Cost Drivers ($M)
| Labor | Rework | Delay | Compliance | Technology
Baseline Cost | 2.8 | 1.2 | 0.9 | 0.7 | 1.1
Chart: Cycle Time Trend (days)
| Q1 | Q2 | Q3 | Q4
Cycle Time | 12.1 | 11.8 | 11.7 | 11.5
[Note] Avoid generic problem statements. Quantify the pain and name the business owner accountable for resolution.

## Slide 6
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
OPPORTUNITY AND VALUE HYPOTHESIS
Translate the problem into value levers
REVENUE PROTECTION
$5.2M
retain at-risk strategic accounts
COST REDUCTION
$3.8M
reduce manual work and rework
RISK REDUCTION
$1.4M
avoid control failure and penalties
WORKING CAPITAL
$0.9M
shorter cycle and fewer delays
Chart: Value Pool ($M)
| Revenue | Cost | Risk | Working Capital
Value Pool | 5.2 | 3.8 | 1.4 | 0.9
Chart: Expected Run-Rate Benefit ($M)
| Year 1 | Year 2 | Year 3 | Year 4
Annual Run-Rate | 2.2 | 5.7 | 7.4 | 8

## Slide 7
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
OPTIONS ANALYSIS
Compare the realistic choices before recommending
Option | Description | Investment | Value | Risk | Recommendation
A. Do nothing | retain current process and tools | $0.2M | $1.0M | High | Reject
B. Optimize | process redesign and targeted automation | $2.7M | $6.4M | Medium | Viable
C. Transform | platform, data model and operating model | $4.8M | $11.3M | Medium | Recommend
D. Outsource | third-party operating model | $3.9M | $7.1M | High | Not now
Chart: Value vs Investment ($M)
| Do nothing | Optimize | Transform | Outsource
Value | 1 | 6.4 | 11.3 | 7.1
Investment | 0.2 | 2.7 | 4.8 | 3.9
Recommended option: TRANSFORM
Rationale: highest NPV, strongest control improvement, scalable operating model, and acceptable delivery risk under staged governance.
[Note] Important: each option must be real enough to be rejected with evidence, not created only to justify the preferred answer.

## Slide 8
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
RECOMMENDED SOLUTION
The target state, scope and executive guardrails
TECHNOLOGY PLATFORM
workflow automation, data integration, analytics
PROCESS REDESIGN
standardized intake, controls, service-level rules
OPERATING MODEL
owners, roles, governance and performance cadence
CHANGE ADOPTION
training, communications, adoption metrics
In scope | Out of scope | Conditions
core workflow, reporting, controls | customer pricing policy | stage-gate release funding
integration to CRM and ERP | legacy data warehouse replacement | benefit owner sign-off
change and training | global rollout in first wave | risk review each quarter

## Slide 9
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
FINANCIAL CASE OVERVIEW
Summarize the investment economics
NPV
$9.6M
discount rate 10%
IRR
38%
above hurdle rate
ROI
2.4x
four-year period
PAYBACK
22 mo
policy compliant
Chart: Cumulative Net Cash Flow ($M)
| Y0 | Y1 | Y2 | Y3 | Y4
Cumulative Cash Flow | -4.8 | -2.6 | 1.1 | 5.9 | 9.6
Chart: Costs vs Benefits ($M)
| Y0 | Y1 | Y2 | Y3 | Y4
Costs | 4.8 | 2.2 | 1.1 | 0.8 | 0.8
Benefits | 0 | 2.2 | 5.7 | 7.4 | 8
[Note] Finance should own the calculation model and validate assumptions before the case enters formal approval.

## Slide 10
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
COST AND BENEFIT BREAKDOWN
Clarify what will be spent and what will be realized
Chart: Investment Mix ($M)
| Technology | Implementation | Change | Contingency | Run
Investment Mix | 2.1 | 1.3 | 0.7 | 0.5 | 0.2
Chart: Benefit Mix ($M)
| Labor efficiency | Revenue protection | Risk avoidance | Working capital
Benefit Mix | 3.8 | 5.2 | 1.4 | 0.9
Benefit realization controls
Control | Owner
baseline locked | finance
benefit driver named | sponsor
evidence source agreed | PMO
monthly tracking | owner
Value lever | Year 1 | Year 2 | Year 3 | Control evidence
Labor efficiency | $1.1M | $2.5M | $2.9M | headcount capacity plan
Revenue protection | $0.8M | $2.4M | $3.1M | account retention data
Risk avoidance | $0.2M | $0.6M | $0.7M | control testing evidence
Working capital | $0.1M | $0.2M | $0.4M | cycle time and balance data

## Slide 11
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
SCENARIO AND SENSITIVITY ANALYSIS
Test whether the case is robust under uncertainty
Chart: Scenarios: NPV ($M) and Payback (months)
| Downside | Base | Upside
NPV | 2.1 | 9.6 | 15.8
Payback | 34 | 22 | 16
Sensitivity variable | Low case | Base case | High case | Executive interpretation
adoption rate | 60% | 80% | 92% | biggest driver of benefits
implementation cost | +25% | base | -10% | moderate impact
cycle time gain | 15% | 28% | 40% | strong correlation to value
revenue retention | 40% | 65% | 78% | needs sponsor ownership
Chart: Tornado View: NPV Impact by Variable ($M)
| Adoption | Cycle time | Revenue retention | Cost overrun | Delay
NPV impact | 5.4 | 3.7 | 2.9 | -1.6 | -1.3
[Note] Important: the business case should remain acceptable even when key assumptions are stressed.

## Slide 12
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
RISK ASSESSMENT AND MITIGATION
Expose the delivery and value-realization risks
Risk | Impact | Likelihood | Mitigation | Owner
adoption resistance | High | Medium | change network and incentives | Sponsor
integration complexity | High | Medium | architecture review and phased interfaces | CTO
benefit leakage | High | Medium | named benefit owners and monthly evidence | Finance
resource constraints | Medium | High | resource lock and steering escalation | PMO
scope creep | Medium | Medium | stage gates and change control | Program Lead
Chart: Risk Exposure
| High | Medium | Low
Risk Exposure | 3 | 5 | 2
Control 1
stage-gate investment release
Control 2
benefit owner sign-off
Control 3
independent technical review
Control 4
change readiness dashboard
[Note] Risk management must be active: each high risk needs a mitigation, owner, trigger and contingency.

## Slide 13
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
IMPLEMENTATION ROADMAP
Phase the work to control risk and unlock value
Phase 0
Mobilize
investment approval, governance, baseline
Phase 1
Design
process, data, architecture, controls
Phase 2
Build
platform, integrations, reporting
Phase 3
Pilot
limited rollout, benefit validation
Phase 4
Scale
enterprise deployment and optimization
Chart: Roadmap Effort by Phase (FTE weeks)
| Mobilize | Design | Build | Pilot | Scale
Effort | 10 | 22 | 36 | 18 | 26

## Slide 14
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
OPERATING MODEL AND RESOURCE PLAN
Define the accountability model for delivery and run state
SPONSOR
owns value and executive barriers
PRODUCT OWNER
prioritizes scope and acceptance
PROGRAM LEAD
manages plan, risks and dependencies
FINANCE PARTNER
validates model and benefit tracking
CHANGE LEAD
drives readiness and adoption
TECHNOLOGY LEAD
owns solution and integrations
Chart: Resource Demand vs Availability (FTE)
| Business | Technology | Change | Finance | Vendor
FTE Demand | 8 | 14 | 5 | 2 | 10
Available | 7 | 11 | 4 | 2 | 10
Governance body | Cadence | Decision rights
Executive sponsor | monthly | investment conditions and barriers
Steering committee | bi-weekly | scope, risk and milestone trade-offs
Working team | weekly | delivery decisions and issue resolution
Benefits council | monthly | benefit evidence and corrective actions

## Slide 15
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
STAKEHOLDER IMPACT AND CHANGE PLAN
Address adoption risk before go-live
Stakeholder group | Impact | Concern | Engagement approach
Frontline teams | High | workflow disruption | champion network and hands-on training
Managers | High | performance accountability | manager dashboard and playbook
Finance | Medium | benefit evidence quality | monthly benefit validation
Technology | High | integration complexity | architecture board and release gates
Customers | Medium | transition continuity | controlled pilot and service monitoring
Chart: Change Readiness (%)
| Awareness | Understanding | Capability | Adoption | Sustainment
Readiness | 80 | 72 | 62 | 55 | 48
INFORM
executive message and case for change
EQUIP
role-based training and job aids
ACTIVATE
champions, feedback loops and floor support
SUSTAIN
KPI dashboards and reinforcement
[Note] Adoption is a value driver, not a communication task. Treat change readiness as an investment condition.

## Slide 16
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
GOVERNANCE AND DECISION GATES
Control funding and risk through evidence-based gates
Gate 0
approve concept
strategic fit and sponsor
Gate 1
approve design
target state and controls
Gate 2
release build
business model and architecture
Gate 3
scale pilot
benefit evidence and adoption
Gate 4
close case
benefit realization and lessons
Decision artifact | Required evidence | Owner
investment ask | financial model and assumption log | sponsor + finance
risk register | top risks, triggers and mitigations | program lead
benefit tracker | baseline, source and owner | finance partner
change readiness | adoption metrics and training coverage | change lead
post-implementation review | benefit realization and lessons learned | PMO
[Note] Gates protect executive trust: the next release of funding should depend on evidence, not optimism.

## Slide 17
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
APPROVAL PACK AND NEXT STEPS
Convert the case into a decision and an action plan
Approval item | Recommendation | Decision required
funding request | $4.8M over two years | approve / defer / reject
scope release | phased transformation option | approve scope baseline
conditions | benefit owners and stage gates | approve conditions
governance | steering committee and benefits council | approve cadence
1
lock financial baseline
2
appoint benefit owners
3
approve mobilization charter
4
stand up governance cadence
5
begin phase 0 within 15 days
Final decision statement: approve the recommended transformation option subject to stage-gate funding, owner sign-off, and quarterly benefit validation.

## Slide 18
ENTERPRISE TOOLKITS - BUSINESS CASE TEMPLATE
business case template
ENTERPRISE TOOLKITS DOCUMENT
Website: www.Enterprise-Toolkits.org | Email: info@Enterprise-Toolkits.org
APPENDIX: DATA INPUTS AND ASSUMPTION LOG
Minimum data needed to make the business case auditable
Input category | Required data | Source owner | Review control
financials | baseline costs, capex, opex, benefits, tax and discount rate | finance | model audit before approval
operations | volumes, cycle time, defect rate, productivity and backlog | operations | monthly source reconciliation
technology | architecture cost, integration effort, run cost and support model | technology | architecture board review
risk | top risks, likelihood, impact, triggers, mitigation and contingency | PMO / risk | steering committee review
change | stakeholders, readiness, training, adoption and communications | change lead | readiness checkpoint
benefits | benefit owner, baseline, formula, evidence and realization date | finance + sponsor | monthly benefit tracking
Business Case Readiness | Status
Assumption log complete | Y
Finance validation complete | Y
Risk owner assigned | Y
Benefits baseline locked | Y
Decision gates defined | Y
Post-review cadence agreed | Y
Chart: Document Readiness
| Complete | Remaining
Readiness | 84 | 16
[Note] Appendix data should make the case repeatable and defensible after executive questions or audit review.