CORRECTIVE ACTION PLAN

Enterprise Quality Improvement, Root Cause and Effectiveness Management

1. PURPOSE OF USE

This template provides a director-level framework for controlling corrective actions arising from nonconformities, customer complaints, audit findings, process failures, incidents, supplier issues and management review. It supports immediate containment, structured root-cause investigation, action planning, implementation tracking, effectiveness verification, recurrence prevention, closure approval and executive oversight.

DOCUMENT ORGANIZATION

| Section | Management Area | Core Inputs | Management Outputs |
| --- | --- | --- | --- |
| 1 | Purpose of Use | Scope, governance and use instructions | Consistent corrective-action management |
| 2 | Executive Dashboard | Status, aging, priorities and closure results | KPI cards and management analytics |
| 3 | Corrective Action Register | Issue, source, owner, priority, dates and status | Accountability, aging and escalation |
| 4 | Root Cause Investigation | Problem statement, evidence, method and root cause | Validated causal analysis and risk controls |
| 5 | Action Plan & Implementation | Tasks, owners, due dates, evidence and progress | Implementation tracking and completion control |
| 6 | Effectiveness & Recurrence Control | Verification criteria, review dates and results | Evidence of effectiveness and non-recurrence |
| 7 | Management Review & Approval | Risks, overdue items, resources and decisions | Executive decisions, approval and follow-up |

CORRECTIVE ACTION GOVERNANCE PRINCIPLES

| Principle | Director-Level Control Requirement |
| --- | --- |
| Containment | Protect customers, employees, compliance and operations before long-term correction. |
| Root Cause | Address verified system causes rather than symptoms or unsupported assumptions. |
| Ownership | Assign one accountable owner with authority, resources and a committed due date. |
| Evidence | Retain objective evidence for investigation, implementation and effectiveness verification. |
| Effectiveness | Close actions only after confirming the issue is controlled and recurrence risk is reduced. |
| Learning | Share lessons learned and update standards, risk registers, training and controls where required. |

ENTERPRISE CORRECTIVE ACTION LIFECYCLE

2. EXECUTIVE CORRECTIVE ACTION DASHBOARD

| Reporting Period | January-June 2025 | Plan Owner | Quality Systems Director | Review Cycle | Monthly |
| --- | --- | --- | --- | --- | --- |
| Total Portfolio | 51 actions | Executive Review | June 30, 2025 | Input Status | Illustrative sample data |

| OPEN ACTIONS 23 7 overdue | ON-TIME CLOSURE 86% +5% vs prior quarter | AVERAGE AGING 32 days Target: <=30 days | HIGH / CRITICAL 11 Requires director focus | EFFECTIVENESS VERIFIED 78% 5 reviews pending | RECURRENCE RATE 4.2% Down from 7.2% |
| --- | --- | --- | --- | --- | --- |

EXECUTIVE ANALYTICS

| MONTHLY ACTION TREND | PORTFOLIO STATUS |
| --- | --- |

| OPEN ACTION AGING | OWNER WORKLOAD |
| --- | --- |

3. CORRECTIVE ACTION REGISTER

| CAPA ID | Source | Issue / Nonconformity | Department | Owner | Priority | Open Date | Due Date | Status | Age | Containment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CAPA-2501 | Customer Complaint | Packaging seal failure caused product leakage | Operations | J. Smith | Critical | May 03 | Jun 14 | In Progress | 58 | Quarantine affected lots; 100% seal inspection |
| CAPA-2502 | Internal Audit | Calibration records incomplete for two devices | Engineering | L. Chen | High | May 08 | Jun 20 | Overdue | 53 | Suspend equipment; complete impact assessment |
| CAPA-2503 | Supplier Issue | Incoming material dimensions outside specification | Supply Chain | D. Brown | High | May 12 | Jul 05 | In Progress | 49 | Block supplier lot; increase incoming inspection |
| CAPA-2504 | Process Deviation | Recurring mixing-temperature excursion | Operations | S. Patel | High | May 18 | Jul 12 | In Progress | 43 | Hold affected batch; verify sensor accuracy |
| CAPA-2505 | Safety Incident | Machine guarding was bypassed during setup | EHS | A. Nguyen | Critical | May 21 | Jun 28 | Overdue | 40 | Stop equipment; restore guard interlock |
| CAPA-2506 | QMS Review | Document review backlog exceeded target | Quality | E. Davis | Medium | May 25 | Jul 15 | Open | 36 | Prioritize high-risk procedures |
| CAPA-2507 | Customer Complaint | Incorrect certificate of analysis issued | Quality | M. Garcia | High | Jun 01 | Jul 18 | In Progress | 29 | Issue corrected certificate; notify customer |
| CAPA-2508 | IT Incident | Training records unavailable after system outage | IT | C. Ramirez | Medium | Jun 04 | Jul 22 | Open | 26 | Restore backup and manual attendance records |
| CAPA-2509 | External Audit | Effectiveness evidence missing for closed CAPA | Quality | R. Wilson | High | Jun 08 | Jul 10 | Effectiveness Review | 22 | Reopen verification and collect evidence |
| CAPA-2510 | Process KPI | First-pass yield below target in Line 3 | Operations | M. Lee | Medium | Jun 12 | Jul 31 | Open | 18 | Increase inspection; launch Pareto analysis |

DIRECTOR REVIEW CRITERIA

| Trigger | Required Management Response |
| --- | --- |
| Critical priority or customer / regulatory impact | Immediate executive notification, containment approval and daily tracking. |
| Overdue high-priority action | Escalate owner, confirm resources and agree a recovery date. |
| Repeat nonconformity | Reassess root cause, controls, risk and previous effectiveness conclusion. |
| Action blocked by investment or cross-functional dependency | Resolve funding, authority or resource constraint at governance meeting. |

4. ROOT CAUSE ANALYSIS & INVESTIGATION

| CAPA ID | Problem Statement | RCA Method | Evidence Reviewed | Validated Root Cause | Contributing Factors | Investigation Owner | Approval |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CAPA-2501 | Seal failures increased from 0.2% to 1.4% after line changeover | Fishbone + 5 Whys | Seal-pressure trend, maintenance logs, operator interviews | Changeover standard did not define seal-pressure verification | Worn tooling; inconsistent setup training | Process Engineering | Quality Director |
| CAPA-2502 | Calibration records unavailable for two devices during audit | 5 Whys | CMMS history, certificates, access logs | Record-upload responsibility was not assigned after calibration | System notification disabled | Engineering Manager | Quality Systems |
| CAPA-2503 | Supplier material dimensions exceeded specification | Supplier 8D | Inspection results, process capability, supplier audit | Supplier process drift was not detected due to inadequate SPC reaction plan | Tool wear; delayed escalation | Supplier Quality | Supply Chain Director |
| CAPA-2504 | Mixing temperature excursions recurred on night shift | Fault Tree | Sensor calibration, alarms, batch records, shift interviews | Alarm threshold did not trigger before process limit was exceeded | Training gap; delayed maintenance | Operations Excellence | Plant Director |
| CAPA-2505 | Machine guard bypassed during setup | Barrier Analysis | CCTV, interviews, risk assessment, work instruction | Setup method required access not supported by approved engineering controls | Schedule pressure; weak supervision | EHS Manager | COO |

ROOT CAUSE ANALYTICS

| ROOT CAUSE DISTRIBUTION | PRIORITY DISTRIBUTION |
| --- | --- |

ROOT CAUSE VALIDATION CHECKLIST

| Validation Question | Yes / No | Required Evidence |
| --- | --- | --- |
| Does the cause explain the complete problem statement? | Yes | Documented causal linkage and supporting data |
| Can the cause be reproduced or independently verified? | Yes | Test, simulation, audit trail or technical evidence |
| Would removing the cause prevent or materially reduce recurrence? | Yes | Risk assessment and proposed-control rationale |
| Have systemic, process, human, equipment and supplier causes been considered? | Yes | Completed RCA method and team review |

5. ACTION PLAN & IMPLEMENTATION CONTROL

| Task ID | CAPA ID | Corrective / Preventive Action | Owner | Priority | Due Date | Status | Progress | Evidence / Deliverable |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACT-01 | CAPA-2501 | Revise changeover standard to include verified seal-pressure settings | Process Engineering | Critical | Jul 08 | In Progress | 70% | Approved standard and validation results |
| ACT-02 | CAPA-2501 | Replace worn sealing tooling and define life-cycle control | Maintenance | High | Jul 05 | In Progress | 85% | Installed tooling and PM schedule |
| ACT-03 | CAPA-2502 | Assign calibration-record upload responsibility and workflow | Engineering | High | Jul 10 | In Progress | 60% | Approved RACI and workflow test |
| ACT-04 | CAPA-2503 | Require supplier SPC reaction plan and monthly capability submission | Supplier Quality | High | Jul 18 | Open | 35% | Supplier-approved control plan |
| ACT-05 | CAPA-2504 | Lower alarm warning threshold and implement predictive alert | Automation | High | Jul 15 | In Progress | 55% | System change and verification protocol |
| ACT-06 | CAPA-2505 | Engineer safe setup access without bypassing guard interlock | Engineering | Critical | Jul 12 | In Progress | 45% | Approved modification and safety validation |
| ACT-07 | CAPA-2506 | Risk-rank document backlog and reassign reviewers | Document Control | Medium | Jul 20 | Open | 30% | Recovery plan and closure dashboard |
| ACT-08 | CAPA-2509 | Define effectiveness evidence requirements in CAPA procedure | Quality Systems | High | Jul 10 | Effectiveness Review | 90% | Revised procedure and reviewer training |

IMPLEMENTATION CONTROL SUMMARY

| Control | Current Position | Director Expectation |
| --- | --- | --- |
| Actions on schedule | 6 of 8 | Recover overdue critical actions within five working days. |
| Evidence complete | 4 of 8 | Evidence must be objective, approved and traceable to the CAPA. |
| Resource constraints | 2 actions | Resolve engineering and supplier-quality capacity conflicts. |
| Cross-functional dependencies | 3 actions | Confirm owners and decisions in weekly governance meeting. |

| ACTION WORKLOAD BY FUNCTION | IMPLEMENTATION AGING |
| --- | --- |

6. EFFECTIVENESS VERIFICATION & RECURRENCE CONTROL

| CAPA ID | Verification Method | Success Criteria | Review Date | Reviewer | Result | Evidence | Next Decision |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CAPA-2490 | Three-month packaging defect trend | Defect rate <=0.3% and no repeat complaint | Jul 15 | Customer Quality | Effective | Trend report and complaint review | Close and standardize learning |
| CAPA-2492 | Audit of calibration-record workflow | 100% records uploaded within 3 days | Jul 18 | Internal Audit | Partially Effective | Audit sample: 92% on time | Extend monitoring for 30 days |
| CAPA-2495 | Supplier capability review | Cpk >=1.33 for three consecutive lots | Jul 22 | Supplier Quality | Pending | Two accepted lots; third pending | Maintain incoming inspection |
| CAPA-2497 | Night-shift batch review | Zero excursions in 20 consecutive batches | Jul 28 | Operations Quality | Effective | Twenty-two compliant batches | Close after management approval |
| CAPA-2499 | Safety observation and setup audit | No bypass behavior in 30 observations | Aug 05 | EHS | Ineffective | Two unsafe deviations observed | Reopen RCA and implement engineering control |

| EFFECTIVENESS VERIFICATION | RECURRENCE TREND |
| --- | --- |

CLOSURE GATE

| Closure Requirement | Evidence Required | Approval |
| --- | --- | --- |
| Root cause validated | Approved investigation and causal evidence | Investigation Owner + Quality |
| Actions fully implemented | Completed tasks and approved deliverables | Action Owners |
| Effectiveness confirmed | Defined success criteria achieved | Independent Reviewer |
| Residual risk accepted | Updated risk assessment within appetite | Risk Owner / Director |
| Lessons learned deployed | Updated procedures, training, controls and communication | Process Owner |

7. MANAGEMENT REVIEW, ESCALATION & APPROVAL

| OVERDUE HIGH / CRITICAL 4 Immediate recovery plans | BLOCKED ACTIONS 2 Engineering and supplier resources | PENDING EFFECTIVENESS 5 Independent review required | REPEAT ISSUES 3 Reopen root cause analysis |
| --- | --- | --- | --- |

| Executive Topic | Current Position | Decision / Direction | Accountable Executive | Due Date |
| --- | --- | --- | --- | --- |
| Critical packaging CAPA | Containment effective; permanent controls 70% complete | Approve weekend engineering support and supplier tooling review | Operations Director | Jul 08 |
| Safety guard bypass | Overdue critical action; engineering change not complete | Stop affected setup method until validated control is installed | COO | Jul 05 |
| Supplier dimensional failures | Supplier actions progressing; capability not demonstrated | Require executive supplier review and alternate-source plan | Supply Chain Director | Jul 12 |
| Effectiveness backlog | Five reviews pending beyond planned date | Assign independent reviewers and weekly completion target | Quality Director | Jul 10 |
| Document control backlog | Recovery plan exists; resource constraint remains | Temporarily assign two process owners as reviewers | Executive Committee | Jul 15 |

MANAGEMENT REVIEW SUMMARY

| TOP RISKS | OVERDUE / ESCALATED | POSITIVE MOVEMENTS | IMPROVEMENT FOCUS |
| --- | --- | --- | --- |
| • Customer-impacting packaging failure • Unsafe setup method • Supplier process capability | 4 high/critical overdue 2 blocked actions 5 pending verification reviews | Closure rate improved to 86% Recurrence reduced to 4.2% Monthly closures exceed openings | • Faster containment approval • Stronger root-cause validation • Evidence-based effectiveness review |

APPROVAL & SIGN-OFF

| Role | Name | Approval / Decision | Date | Signature |
| --- | --- | --- | --- | --- |
| Quality Systems Director | ________________ | Portfolio review completed | ____________ | ________________ |
| Department Director | ________________ | Resources and action ownership confirmed | ____________ | ________________ |
| Risk / Compliance | ________________ | Residual risk and obligations reviewed | ____________ | ________________ |
| Executive Sponsor | ________________ | Critical actions and escalations approved | ____________ | ________________ |

Management Control Note: Corrective actions must remain open until implementation evidence, effectiveness results and residual-risk acceptance are complete.